NexoraXS

Final Architecture Alignment Plan

Commerce OS · Core Platform · Clinics OS · Add-on Architecture

| المؤسس | Mustafa Mohamed |
| --- | --- |
| التاريخ | May 2026 |
| الـ Repo | nexoraxs-v3 |
| الـ Version | v3 — Active Development |

# 1. Executive Summary

هذا الـ document هو المرجع المعماري النهائي لمنصة NexoraXS. يحدد القرارات الاستراتيجية التي تم اتخاذها، ويوضح الـ domain boundaries، ويرسم خريطة التطوير من المرحلة الحالية حتى الـ production.

الهدف: بناء منصة SaaS معيارية تستضيف Operating Systems مستقلة لكل domain أعمال، تشترك في Core Platform موحد، مع معمارية قابلة للتوسع لـ Add-ons مستقبلاً.

| القرار | الحالة |
| --- | --- |
| Commerce OS | المنتج الأول — يُبنى الآن. UI label مؤقت: Shops |
| Clinics OS | منتج مستقل مستقبلي — مختلف جذرياً عن Commerce |
| Core Platform | Generic من البداية — Auth/Billing/Workspaces بدون Commerce coupling |
| Add-on Architecture | Add-on Ready من اليوم الأول — مش Marketplace كامل الآن |
| Rename shops→commerce | مؤجل بعد اكتمال UI Phase — بدون breaking changes |

# 2. Platform Vision

## 2.1 ما هو NexoraXS؟

NexoraXS ليس ERP ضخم، وليس تطبيق POS فقط، وليس منصة ecommerce فقط.

NexoraXS هو: SaaS Platform يستضيف Operating Systems مستقلة لكل domain أعمال.

كل OS مستقل في الـ UX والـ data model والـ permissions — لكنهم يشتركون في Core Platform موحد للـ Auth والـ Billing والـ Workspaces.

## 2.2 Platform Architecture

NexoraXS SaaS Platform │ ├── Core Platform (app.nexoraxs.com) │ ├── Auth & Sessions │ ├── Workspaces & Teams │ ├── Billing & Subscriptions │ ├── OS Launcher │ └── Permissions Core │ ├── Commerce OS (shops.nexoraxs.com → commerce.nexoraxs.com) │ ├── Commerce Core (Products, Inventory, Orders, Customers) │ ├── POS Module │ ├── Delivery Module (future) │ ├── Online Store Module (future) │ └── Add-on Registry (future) │ └── Clinics OS (clinics.nexoraxs.com) — FUTURE ├── Patients & Medical Records ├── Appointments └── Insurance & Compliance

## 2.3 ليه فصل Clinics قرار صح؟

Commerce و Healthcare domains مختلفة جذرياً — ده مش مجرد features مختلفة، ده data models مختلفة بالكامل:

| Commerce OS | Clinics OS |
| --- | --- |
| Products, Inventory, Orders | Patients, Medical Records |
| POS, Delivery, Online Store | Appointments, Prescriptions |
| Customers & Sales Analytics | Insurance & Compliance |
| Commerce Permissions | HIPAA / Privacy Regulations |

# 3. Commerce OS — Domain Model

## 3.1 Core Principle

Commerce = Core + Modules

الـ Business Type (Restaurant, Electronics, Fashion...) هو Preset فقط — يضبط الإعدادات الافتراضية، لكن مش domain مستقل. كلهم فوق نفس الـ Commerce Core.

## 3.2 Commerce Structure

| Commerce Core | Commerce Modules | Add-on Registry (Future) |
| --- | --- | --- |
| ✓ Products & Categories ✓ Inventory ✓ Orders ✓ Customers ✓ Payments ✓ Reports ✓ Branches | POS — Starter+ Delivery — Pro+ Online Store — Pro+ Kitchen — Business+ Repairs — Business+ Loyalty — Business+ | WhatsApp Integration SMS Notifications QR Ordering AI Reports Paymob / Fawry ShipBlu / Bosta |

## 3.3 Business Presets

الـ Preset هو configuration layer فوق نفس الـ Commerce Core — مش apps منفصلة:

| Business Type | Default Modules | ملاحظة |
| --- | --- | --- |
| Restaurant / Cafe | POS + Kitchen + Delivery | Dine-in + Takeaway |
| Electronics Store | POS + Repairs + IMEI | Device tracking |
| Fashion / Clothing | POS + Online Store + Variants | Size/Color variants |
| Supermarket | POS + Inventory | High SKU volume |
| Pharmacy | POS + Inventory | Expiry tracking |
| Service Business | Appointments + Repairs | No inventory needed |

# 4. Add-on Ready Architecture

القرار: مش بنبني Marketplace كامل الآن. بنبني Add-on Ready Architecture — الـ foundation الصح اللي يخلي الـ Marketplace future مجرد UI فوق registry موجود.

## 4.1 ليه مش Marketplace الآن؟

Marketplace حقيقي يحتاج:

- Package system + App sandboxing

- Permissions isolation per add-on

- Billing sharing (revenue split)

- Installation lifecycle management

- Module dependencies + versioning

- Update system + rollback

ده مشروع SaaS كامل لوحده — مش feature.

## 4.2 اللي بنعمله الآن

كل Module يُعرَّف بـ interface موحد من أول يوم:

interface CommerceModule { id: string; // 'pos' ¦ 'delivery' ¦ 'kitchen' name: string; enabled: boolean; plan_required: 'starter' ¦ 'pro' ¦ 'business'; }

## 4.3 Navigation — Module-Driven (Critical)

✅ الصح: Navigation يُنشأ من الـ enabled modules:

// ✅ CORRECT — generated from enabled modules const navItems = enabledModules.map(m => m.navConfig);

❌ الغلط: Never hardcode navigation conditionals:

// ❌ WRONG — never do this if (isRestaurant) showKitchenLink(); if (hasDelivery) showDeliveryLink();

## 4.4 Feature Flags Structure

// UI Phase: sessionStorage // Backend Phase: database { 'modules': { 'pos': true, 'delivery': false, 'kitchen': false, 'online_store': false } }

## 4.5 Permissions Format

// Format: {module}.{resource}.{action} pos.sales.create pos.cash.manage delivery.orders.view delivery.drivers.manage kitchen.queue.manage repairs.tickets.create

# 5. Monorepo Structure

nexoraxs-v3/ ├── apps/ │ ├── landing/ → nexoraxs.com │ ├── core-platform/ → app.nexoraxs.com │ ├── shops-app/ → shops.nexoraxs.com │ │ ⚠ Domain = commerce. Rename: بعد UI Phase. │ └── clinics-app/ → (future — separate OS) │ ├── packages/ │ ├── ui/ → Shared components (ShadCN-based) │ ├── sdk/ → API clients + fetch helpers │ ├── auth/ → Shared auth helpers │ ├── types/ → Shared TypeScript types │ └── shared/ → Utilities + constants │ ├── backend/ → Laravel API (api.nexoraxs.com) ├── infra/ → Docker + Nginx └── docs/ → Documentation

## 5.1 Domain Map

| Domain | App | Status |
| --- | --- | --- |
| nexoraxs.com | landing | ✅ مكتمل |
| app.nexoraxs.com | core-platform | ✅ مكتمل |
| shops.nexoraxs.com | shops-app | ✅ مكتمل (UI Label: Shops) |
| commerce.nexoraxs.com | shops-app | 🔵 مخطط (بعد Rename) |
| api.nexoraxs.com | backend | 🔵 مخطط (بعد UI Phase) |
| clinics.nexoraxs.com | clinics-app | 🔵 مخطط (Clinics OS — مستقبل) |

# 6. Development Phases

## Phase 0 — UI Shell (Specs 001–031) ✅

الهدف: بناء كل الـ screens كـ mock قبل أي backend.

| الـ App | المكتمل | الناقص | الحالة |
| --- | --- | --- | --- |
| Landing | 7 sections + SEO + Mobile + Motion Polish | — | ✅ مكتمل |
| Core Platform | Auth UI, Workspace, Dashboard, App Launcher, Billing, Settings, Onboarding | Email verify, Forgot password, App states | ⚠️ جزئي |
| Commerce OS | Onboarding, Dashboard, Products, Orders, Customers, Reports, Settings, POS Screen | Slide-overs, Charts, Empty States | ⚠️ جزئي |

### Specs الناقصة في Phase 0 (قبل Backend):

| Spec # | الاسم | التفاصيل | Priority | Estimate |
| --- | --- | --- | --- | --- |
| 030 | Products Slide-over Panel + Empty State | Add/Edit product panel | 🟠 High | 1 يوم |
| 031 | Inventory Stock Adjustment UI | Stock adjustment screen | 🟠 High | 1 يوم |
| 032 | Customers Slide-over + Detail | Customer profile page | 🟠 High | 1 يوم |
| 033 | Orders Detail Page | Order detail + timeline | 🟠 High | 1 يوم |
| 034 | Reports Charts + Filters | Recharts/Chart.js integration | 🟠 High | 2 يوم |
| 035 | Email Verification + Forgot Password | Auth screens missing | 🟡 Medium | 1 يوم |
| 036 | App Launcher — All Card States | Locked/Trial/Available/Coming Soon | 🟡 Medium | 1 يوم |
| 037 | Dashboard — Low Stock + POS Banner | Dashboard widgets | 🟡 Medium | 1 يوم |
| 038 | Empty States — All Pages | Guided empty states | 🟡 Medium | 1 يوم |
| 039 | Full UI QA — Mobile + Desktop | Final QA pass | 🟡 Medium | 2 يوم |

## Phase 1 — Shared Packages + Backend Foundation (Specs 040–049)

الهدف: إصلاح packages/* وتشغيل Laravel مع Docker. مفيش real auth لسه.

| Spec | الاسم | التفاصيل |
| --- | --- | --- |
| 040 | packages/ui | نقل Button, Input, Icon, Logo → packages/ui → '@nexoraxs/ui' |
| 041 | packages/types | Workspace, User, App, Plan types مشتركة |
| 042 | packages/sdk | Base API client + fetch wrapper + error helpers |
| 043 | packages/auth | Session helpers → '@nexoraxs/auth' |
| 044 | Docker + Laravel Scaffold | docker-compose.local.yml + Laravel scaffold داخل backend/ |
| 045 | Laravel Domain Structure | backend/domains: auth, workspaces, billing, commerce, shared |
| 046 | Database Migrations | users, workspaces, workspace_users, apps, workspace_apps |
| 047 | Turborepo Wiring | turbo.json + lint task + pnpm dev لكل الـ apps |
| 048 | CORS + Sanctum Config | SESSION_DOMAIN=.nexoraxs.com + stateful domains |
| 049 | API Response Format | { success, data, message, errors } — موحد |

## Phase 2 — Real Auth + Workspace (Specs 050–064)

الهدف: استبدال كل الـ mock session logic بـ Laravel Sanctum حقيقي.

- Register → Email Verification → Login

- Workspace Creation + Workspace Switcher (real API)

- Team Invitations + Role Management

- App/OS Launcher — Enable Commerce OS flow

- Session sharing across subdomains

## Phase 3 — Commerce MVP — Real Data (Specs 065–084)

الهدف: استبدال الـ mock data بـ real Laravel APIs.

- Products CRUD + Categories + Variants

- Inventory Management

- POS — Real Transactions

- Orders + Customers

- Reports — Real Analytics

- Module Registry — Enable/Disable Modules per Workspace

## Phase 4 — Billing + Launch Prep (Specs 085–099)

- Stripe Integration — Plans + Subscriptions

- Module-aware Billing (plan_required per module)

- Production Infrastructure — Ubuntu VPS + Docker + Nginx + Cloudflare

- Performance + Security Audit

- Rename shops-app → commerce-os + domain migration

## Phase 5 — Scale + Future Products

- Add-on Marketplace UI (فوق Module Registry الموجود)

- Clinics OS — بناء مستقل

- API Access للـ third-party

- AI Modules

- Multi-region Deployment

# 7. Architecture Rules — Never Violate

## 7.1 App Boundaries

| الـ App | ✅ مسموح | ❌ ممنوع |
| --- | --- | --- |
| Core Platform | Auth, Workspaces, Billing, Teams, Notifications | Any commerce/clinics logic |
| Commerce OS | Products, Orders, POS, Delivery, Modules | Healthcare, HR, CRM logic |
| Shared Packages | UI components, Types, SDK, Auth helpers | Business logic of any kind |

## 7.2 Multi-Tenancy Rule

كل table فيها business data لازم يكون فيها workspace_id — وكل query لازم تفلتر بيها:

-- ✅ ALWAYS SELECT * FROM products WHERE workspace_id = :workspace_id; -- ❌ NEVER SELECT * FROM products; -- cross-tenant data exposure

## 7.3 Agent Rules — Always / Never

### ✅ Always:

- Read AGENTS.md fully before any task

- Build navigation as module-driven — never hardcoded conditionals

- Put commerce logic in shops-app, not in core-platform

- Use workspace_id on every business data table

- TypeScript strict — no any types

- Use App Router (Next.js) — never Pages Router

- Explicit git paths — never git add .

### ❌ Never:

- Add business logic to core-platform

- Create separate apps for restaurants/pharmacies/electronics (they are Commerce presets)

- Hardcode: if isRestaurant show kitchen

- Call API directly from components — use SDK

- Start backend before UI Phase is complete

- Suggest microservices or Kubernetes

# 8. Decision Log

| # | القرار | الـ Rationale | البديل المرفوض | التاريخ |
| --- | --- | --- | --- | --- |
| D-01 | Commerce OS كـ domain واحد | Business Type = Preset فقط. كلهم فوق نفس Commerce Core | App منفصل لكل Business Type | May 2026 |
| D-02 | Clinics OS مستقل | Data model مختلف جذرياً — Healthcare ≠ Commerce | Module داخل Commerce OS | May 2026 |
| D-03 | Add-on Ready Architecture الآن | يفتح الباب للـ Marketplace مستقبلاً بدون technical debt | Marketplace كامل من البداية | May 2026 |
| D-04 | Navigation = Module-driven | يدعم dynamic modules بدون hardcoded conditions | if/else per business type | May 2026 |
| D-05 | Rename shops→commerce مؤجل | تجنب breaking changes في UI Phase | Rename فوراً | May 2026 |
| D-06 | Backend بعد UI Phase | UI Phase كاملاً أولاً = أوضح requirements للـ API | Backend موازي مع UI | May 2026 |
| D-07 | Modular Monolith | مناسب للـ scale الحالي — قابل للتطور | Microservices | May 2026 |

# 9. Technology Stack

| Category | Technology | Usage |
| --- | --- | --- |
| Frontend | Next.js 16.x | All frontend apps — App Router |
|  | TypeScript 5.x | Strict mode — no any types |
|  | TailwindCSS 4.x | Styling system |
| Backend | Laravel | Main API — api.nexoraxs.com |
|  | Laravel Sanctum | Session-based auth across subdomains |
|  | PostgreSQL | Primary database — Multi-tenant |
|  | Redis | Cache, Queues, Sessions |
| Infra | Docker Compose | Local + Production |
|  | Cloudflare | DNS + CDN + SSL |
| Dev | pnpm 9.15.9 | Package manager |
|  | Turborepo 2.x | Monorepo build system |

# 10. Quick Reference

## Local Ports

landing: http://localhost:3000 core-platform: http://localhost:3001 shops-app: http://localhost:3002 backend: http://localhost:8080

## Session Config (Laravel)

SESSION_DOMAIN=.nexoraxs.com SANCTUM_STATEFUL_DOMAINS= app.nexoraxs.com, shops.nexoraxs.com, commerce.nexoraxs.com, admin.nexoraxs.com

## API Response Format

{ "success": true, "data": {}, "message": "Operation successful", "errors": null }

## Git Commit Format

feat(shops-app): add POS checkout flow fix(core-platform): resolve workspace switcher bug chore(packages/ui): update Button component docs: update AGENTS.md Commerce OS vision # Always explicit paths — never git add . git add AGENTS.md specs/030-feature/ apps/shops-app/app/pos/page.tsx

NexoraXS Final Architecture Alignment Plan  ·  v1.0  ·  May 2026  ·  Mustafa Mohamed