NexoraXS

Master Development Plan

Version 1.0  ·  May 2026  ·  Mustafa Mohamed

nexoraxs.com  ·  Modular SaaS Ecosystem

# Part 1 — Code Review (Current State)

After reviewing the full monorepo at nexoraxs-v3, here is an honest assessment of what exists and what needs attention before the real backend phase begins.

## 1.1 — What's Built (28 Specs Done)

✅ Landing Page — Complete with hero, features, pricing, FAQ, footer, SEO, mobile polish, motion.

✅ Core Platform Shell — Login/register UI, dashboard, workspace selector, sidebar, topbar, app launcher.

✅ Shops App Foundation — Dashboard, products, orders, customers, reports, settings pages.

✅ Onboarding Flows — Workspace onboarding, shops onboarding, business type selection, country/currency.

✅ Platform→Shops Flow — App launcher connects to shops.nexoraxs.com correctly.

✅ Mock Session & QA — Full mock user journey tested across all flows (specs 026–028).

## 1.2 — Architecture Issues Found

Issue 1 — packages/* are EMPTY (Critical)

🔴 CRITICAL: packages/ui, packages/sdk, packages/types, packages/auth, packages/shared all exist as folders but contain ZERO files.

Every app (core-platform, shops-app) is using local components instead of shared packages. This directly violates Constitution Principle III (App Boundary Enforcement).

- core-platform/components/ui/Button.tsx — should be in packages/ui

- core-platform/components/ui/Input.tsx — should be in packages/ui

- core-platform/components/ui/Icon.tsx — should be in packages/ui

- core-platform/lib/types.ts — should be in packages/types

- core-platform/lib/session.ts — mock only, should be replaced by packages/auth

Issue 2 — backend/ is EMPTY (Expected but Must Be Planned)

🔵 EXPECTED: backend/ folder exists but is empty. Laravel has not been started yet. This is fine — it's the next phase.

No API routes, no migrations, no auth logic exists yet. All data is mock/sessionStorage.

Issue 3 — No Shared Workspace State (Medium)

🟡 MEDIUM: workspace_id is stored in sessionStorage (session.ts) — not in a real auth session.

Current session.ts uses browser sessionStorage for mock user name, email, and workspace setup. This will be fully replaced when real Laravel Sanctum auth is implemented.

- saveMockUser(), getMockUserName() — temporary, must be replaced

- isWorkspaceOnboardingComplete() — currently sessionStorage, needs real DB flag

Issue 4 — No pnpm-workspace Package References

🟡 MEDIUM: apps import from '@/components/...' locally instead of '@nexoraxs/ui', '@nexoraxs/types' etc.

The pnpm-workspace.yaml is correct but packages have no package.json files, so they can't be referenced as '@nexoraxs/*' packages yet.

Issue 5 — Hardcoded User Name in Dashboard

🔵 MINOR: dashboard/page.tsx has 'Welcome back, Mustafa.' hardcoded. Must use real user session when backend is live.

## 1.3 — What's Good

✅ Monorepo structure (Turborepo + pnpm) is correct and well-organized.

✅ App Router (Next.js 16) used correctly — no Pages Router.

✅ TypeScript strict mode enabled in all apps.

✅ TailwindCSS 4 used consistently.

✅ Port assignments correct: landing:3000, core:3001, shops:3002, backend:8080.

✅ No cross-app imports found — apps are isolated.

✅ Git workflow and conventional commits are in AGENTS.md.

✅ Constitution and AGENTS.md are solid governance documents.

# Part 2 — Master Roadmap

The full development plan from current state to production launch. Organized as 5 phases with clear specs per phase.

| Phase | Goal | Specs | Status |
| --- | --- | --- | --- |
| Phase 0 | UI Shell (Mock) | 001–028 | ✅ DONE |
| Phase 1 | Shared Packages + Backend Foundation | 029–040 | 🔲 Next |
| Phase 2 | Real Auth + Workspace | 041–055 | 🔲 Upcoming |
| Phase 3 | Shops MVP — Real Data | 056–075 | 🔲 Upcoming |
| Phase 4 | Billing + Launch Prep | 076–090 | 🔲 Upcoming |
| Phase 5 | Production Launch | 091+ | 🔲 Future |

## Phase 1 — Shared Packages + Backend Foundation (Specs 029–040)

Goal: Fix the packages/* gap and get Laravel running with Docker. No real auth yet — just the infrastructure.

Spec 029 — packages/ui foundation

- Move Button, Input, Icon, Logo components from core-platform to packages/ui

- Add package.json with name '@nexoraxs/ui' to packages/ui

- Update core-platform and shops-app to import from '@nexoraxs/ui'

- Add ShadCN UI base setup inside packages/ui

Spec 030 — packages/types foundation

- Create packages/types/package.json with name '@nexoraxs/types'

- Move IconName type from core-platform/lib/types.ts to packages/types

- Define shared types: Workspace, User, App, Plan, WorkspaceSetup

- All apps import types from '@nexoraxs/types' only

Spec 031 — packages/sdk foundation

- Create packages/sdk/package.json with name '@nexoraxs/sdk'

- Create base API client with fetch wrapper (no auth yet)

- Define response contract interface: { success, data, message, errors }

- Add error handling helpers

Spec 032 — packages/auth foundation

- Create packages/auth/package.json with name '@nexoraxs/auth'

- Move session helpers from core-platform/lib/session.ts to packages/auth

- Keep mock implementations for now — will be replaced in Phase 2

Spec 033 — Docker + Laravel scaffold

- Create docker-compose.local.yml with: backend, postgres, redis services

- Scaffold Laravel project inside backend/ folder

- Add .env.example for backend with correct DB and Redis config

- Verify: docker compose up starts all services without errors

Spec 034 — Laravel domain structure

- Create backend/domains/ folder structure: auth/, workspaces/, billing/, notifications/, shared/

- Add base API response helper returning { success, data, message, errors }

- Setup CORS config for all subdomains

- Setup Sanctum with SESSION_DOMAIN=.nexoraxs.com

Spec 035 — Database migrations foundation

- Migration: users table (id, name, email, password, email_verified_at)

- Migration: workspaces table (id, name, slug, owner_id, country, currency)

- Migration: workspace_users pivot (workspace_id, user_id, role)

- Migration: apps table (id, key, name) — seeds: shops, clinics, etc.

- Migration: workspace_apps (workspace_id, app_id, enabled_at)

Every business table gets workspace_id — Constitution Principle II

Spec 036 — Turborepo + pnpm workspace wiring

- Update turbo.json to include lint task

- Add lint script to all apps and packages

- Verify: pnpm dev runs all 3 apps simultaneously

- Verify: pnpm --filter core-platform dev works

- Verify: pnpm lint passes with zero errors

## Phase 2 — Real Auth + Workspace (Specs 041–055)

Goal: Replace all mock session logic with real Laravel Sanctum auth. Users can register, login, create workspaces for real.

Spec 041 — Laravel Auth endpoints

- POST /auth/register — name, email, password

- POST /auth/login — email, password → session cookie

- POST /auth/logout — clear session

- GET /auth/me — return current user

- POST /auth/verify-email — email verification flow

Spec 042 — packages/sdk auth module

- authApi.register(), authApi.login(), authApi.logout(), authApi.me()

- All calls use fetch with credentials: 'include' for Sanctum cookies

- Handle 401, 403, 422 responses with typed errors

Spec 043 — core-platform real login/register

- Replace mock handleSignIn with real authApi.login()

- Replace mock handleRegister with real authApi.register()

- Add loading states and error messages on forms

- Redirect to /workspaces on success

Spec 044 — Auth middleware + route protection

- Next.js middleware.ts to protect /dashboard/* and /workspaces/*

- Redirect to /login if session is invalid

- Laravel middleware: auth:sanctum on all protected routes

Spec 045 — Real workspace creation

- POST /workspaces — create workspace with name, slug, country, currency

- GET /workspaces — list user's workspaces

- GET /workspaces/:id — get single workspace

- Replace onboarding flow sessionStorage with real API calls via SDK

Spec 046 — Workspace switcher + active workspace

- Store active workspace_id in session (server-side, not localStorage)

- Workspace switcher fetches real workspaces from API

- All subsequent requests include workspace_id header or context

Spec 047 — App launcher — real enable/disable

- POST /workspaces/:id/apps/:app_key/enable

- POST /workspaces/:id/apps/:app_key/disable

- GET /workspaces/:id/apps — list enabled apps for workspace

- App launcher UI reflects real DB state

Spec 048 — Auth + workspace QA

- Full flow test: register → verify email → create workspace → enable shops → redirect to shops

- Cross-subdomain session test: login at app.nexoraxs.com, access shops.nexoraxs.com

- Logout test: session cleared across all subdomains

## Phase 3 — Shops MVP Real Data (Specs 056–075)

Goal: Replace all mock data in shops-app with real PostgreSQL data via Laravel API and SDK.

Spec 056 — Products + Categories (backend)

- Migration: products (id, workspace_id, name, sku, price, stock, category_id)

- Migration: categories (id, workspace_id, name, parent_id)

- CRUD endpoints: GET/POST/PUT/DELETE /products

- CRUD endpoints: GET/POST/PUT/DELETE /categories

Spec 057 — Products (frontend)

- Products page: list with search, filter by category, pagination

- Add/Edit product modal with form validation

- Stock indicator — low stock warning

- All data via packages/sdk productApi

Spec 058 — Inventory management

- Migration: inventory_movements (id, workspace_id, product_id, type, quantity, note)

- Stock adjustment UI — add/remove stock with reason

- Inventory history log per product

Spec 059 — Customers

- Migration: customers (id, workspace_id, name, email, phone, address)

- Customers list with search and pagination

- Customer detail page with purchase history

Spec 060 — POS (Point of Sale)

- POS page: product search/scan, cart, checkout flow

- Migration: sales (id, workspace_id, customer_id, total, payment_method)

- Migration: sale_items (id, sale_id, product_id, qty, unit_price)

- Auto-decrement stock on sale

Spec 061 — Basic Sales reports

- Daily sales summary: total revenue, transaction count, top products

- Date range filter

- Export to CSV

Spec 062–065 — Shops QA + Polish

- 062: Shops real data QA — all mock data removed

- 063: Shops performance — pagination, query optimization

- 064: Shops mobile polish

- 065: Shops full flow QA

## Phase 4 — Billing + Launch Prep (Specs 076–090)

Goal: Add Stripe billing, admin panel basics, and prepare for production deployment.

Spec 076 — Stripe integration

- Stripe subscription plans: Starter, Pro, Business

- POST /billing/subscribe — create Stripe subscription

- POST /billing/cancel — cancel subscription

- Webhook handler: subscription.updated, payment_failed

- Billing page in core-platform shows current plan and usage

Spec 077 — Team invitations

- POST /workspaces/:id/invitations — invite by email

- Accept invitation via token link

- Team management page: list members, roles, remove

Spec 078 — Admin panel foundation

- admin.nexoraxs.com — internal ops dashboard

- Users list, workspace list, plan management

- Feature flags per workspace

Spec 079 — Email system

- Welcome email on register

- Email verification link

- Workspace invitation email

- Payment receipt email

Spec 080–085 — Production infrastructure

- 080: Ubuntu 24.04 VPS setup + Docker Compose production

- 081: Nginx/Traefik reverse proxy for all subdomains

- 082: Cloudflare DNS + SSL setup

- 083: CI/CD pipeline (GitHub Actions)

- 084: Database backups + Redis persistence

- 085: Monitoring + error tracking (Sentry)

Spec 086–090 — Pre-launch QA

- 086: Full end-to-end production test

- 087: Performance audit — Core Web Vitals

- 088: Security audit — CORS, CSRF, SQL injection

- 089: Mobile + browser compatibility

- 090: Load testing

## Phase 5 — Launch (Specs 091+)

Spec 091 — Soft launch

- Deploy to nexoraxs.com production

- Onboard first 5 beta users manually

- Monitor errors and fix critical bugs

Spec 092+ — Post-launch

- Analytics dashboard (admin)

- Customer feedback loop

- clinics-app planning begins

# Part 3 — Immediate Next Steps

Before writing spec 029, do these 3 things first:

Step 1 — Finish spec 028 (if not done)

Complete the mock data language QA. Merge feature/029-mock-data-language-qa into develop.

Step 2 — Write the ROADMAP.md file

Add a ROADMAP.md to the monorepo root. Claude Code should reference it alongside AGENTS.md. Paste the phase summary table from this document.

Step 3 — Start spec 029: packages/ui foundation

First spec of Phase 1. Move shared UI components into packages/ui and wire up '@nexoraxs/ui' imports.

The prompt for Claude Code will be:

نفذ spec 029 — packages/ui foundation. انقل Button.tsx, Input.tsx, Icon.tsx, Logo.tsx من apps/core-platform/components/ui/ إلى packages/ui/src/components/. أضف package.json لـ packages/ui باسم '@nexoraxs/ui'. حدّث imports في core-platform و shops-app. تأكد إن pnpm lint بيعدي بدون أخطاء.

# Summary

| Area | Status | Action Required |
| --- | --- | --- |
| Landing page | ✅ Done | None |
| Core Platform UI | ✅ Done (mock) | Replace mock with real auth in Phase 2 |
| Shops App UI | ✅ Done (mock) | Replace mock data in Phase 3 |
| packages/ui | 🔴 Empty | Spec 029 — move shared components |
| packages/types | 🔴 Empty | Spec 030 — move shared types |
| packages/sdk | 🔴 Empty | Spec 031 — create API client |
| packages/auth | 🔴 Empty | Spec 032 — move auth helpers |
| backend (Laravel) | 🔴 Not started | Spec 033 — Docker + scaffold |
| Real auth | 🔴 Not started | Spec 041–048 — Phase 2 |
| Shops real data | 🔴 Not started | Spec 056–065 — Phase 3 |
| Billing (Stripe) | 🔴 Not started | Spec 076 — Phase 4 |
| Production infra | 🔴 Not started | Spec 080–085 — Phase 4 |

NexoraXS Master Plan v1.0  ·  May 2026  ·  Mustafa Mohamed